# Services, connections and credentials

Yojo Cyber Academy · Prepared 26 Oct 2026 from docs/SERVICES-AND-CREDENTIALS.md

What Yojo must obtain before going live, mapped to the settings the code already reads. Nothing here is stored in the repository; production values go into a secrets manager, never into files or chat.

# A. Accounts and providers Yojo must get (blocked items)

| # | Service | What to get | Setting(s) in the code | Unblocks |
| --- | --- | --- | --- | --- |
| 1 | Transactional email (e.g. Amazon SES, SendGrid, Postmark, Zoho ZeptoMail) | Account + API key; a verified sending domain with SPF, DKIM and DMARC DNS records; a from-address | MAIL_DRIVER (new adapter), MAIL_FROM | Sign-in codes, staff invites, password resets, notification emails in production (OI-01) |
| 2 | Google sign-in | Google Cloud project, OAuth consent screen, a Web OAuth client ID with the site's origins | GOOGLE_CLIENT_ID | "Continue with Google" (OI-02) |
| 3 | Cloud hosting (AWS, Azure or GCP) | Account for the API, the background worker, managed PostgreSQL 16, managed Redis, and a Docker host for the labs | DATABASE_URL, REDIS_URL, REDIS_QUEUE_URL | Running the platform outside this laptop (OI-03, OI-05) |
| 4 | Secrets manager / KMS (part of the cloud account) | A key store for the secrets in section B | all secret settings | Safe key storage and rotation (OI-03) |
| 5 | Domain, DNS and TLS certificates | The live site domain; a wildcard DNS record and certificate for lab hosts (e.g. *.ctf.yojo.com) | PUBLIC_APP_URL, LAB_BASE_DOMAIN, LAB_URL_SCHEME | Public site, links in emails, live labs over HTTPS (OI-57) |
| 6 | Object storage (S3, Azure Blob or GCS) | A private bucket + access key; malware scanning for uploads | new storage adapter | Lesson files, file submissions, resume and certificate PDFs (OI-45) |
| 7 | PDF rendering | A hosted service or a self-hosted renderer | new adapter | Certificate and report PDFs (OI-45) |
| 8 | Payment gateway (e.g. Razorpay, Stripe) | Merchant account, API keys, webhook signing secret; prices and plans | new adapter | Paid plans and the payment approval queue (OI-21, OI-58) |
| 9 | AI assistant provider | API key + a data policy (no logging of personal data in prompts) | new adapter | Free chat with Orbi (OI-46) |
| 10 | Code repository and CI (e.g. GitHub) | Organisation + private repository, CI secrets, a container registry | CI pipeline in ci/backend-ci.yml | Automated tests, builds and deploys (OI-04) |

# B. Secrets Yojo generates itself (no vendor)

New random values for production, kept only in the secrets manager. The laptop already has development values; never reuse them.

| Setting | What it is |
| --- | --- |
| FIELD_ENCRYPTION_KEY, FIELD_ENCRYPTION_KEY_ID | Encrypts sensitive database fields; the ID allows rotation |
| OTP_HMAC_SECRET | Protects sign-in codes |
| MISSION_SERVICE_SECRET | Shared between the Academy API and the lab service (signs every lab request); the same value on both sides |
| MISSION_ADMIN_TOKEN | Lab service admin access (server only) |
| Database and Redis passwords | Inside DATABASE_URL / REDIS_URL |

# C. Connections between our own services

| From → to | How | Settings |
| --- | --- | --- |
| Website pages → Academy API | HTTPS, session cookie + CSRF token | PUBLIC_APP_URL, SESSION_COOKIE_SECURE, TRUST_PROXY_HOPS |
| Academy API → PostgreSQL | TLS connection | DATABASE_URL |
| Academy API and worker → Redis | Sessions, rate limits, job queue | REDIS_URL, REDIS_QUEUE_URL |
| Academy API → lab service (mission-api) | Server-to-server, every request signed | LAB_PROVIDER_URL, MISSION_SERVICE_SECRET, MISSION_INTERNAL_ONLY=1 |
| Lab service → Docker and the lab proxy | Docker engine on the lab host, Traefik proxy | LAB_PROXY_*, LAB_ROUTES_DIR, LAB_BIND_HOST |
| Worker → email provider | Outbox, then the mail adapter | item A1 |

# D. Inputs (not credentials) still needed

ENQUIRY_NOTIFY_EMAIL: the inbox for website enquiries.

Legal texts and their versions (OI-08, OI-34).

Retention periods for enquiries and records (OI-35).

Optional, only if wanted: a live-class provider (Zoom, Meet or Teams API) instead of pasted links; SMS or WhatsApp for notifications; a page-usage analytics service (OI-55).